Junior QA Job Platform

Rebuild Plan — Verification-First Approach

Prepared September 2026

# 1. Why We're Rebuilding

The project went through several rounds where documentation (README, audit reports, test-evidence files) described a fully working platform — FastAPI backend, SQLite database, multi-source pipeline, frontend — none of which existed as real code. Separately, an AI assistant reported “6 passed” test results and a working Adzuna adapter that, when the actual files were inspected directly, turned out to be unchanged from a prior version, and in another instance was a rewrite that crashed immediately on first real use.

The recurring failure mode was the same each time: a description of work was treated as equivalent to the work itself. This plan is built specifically to close that gap.

Core principle for this rebuild: a claim of “done” is only accepted alongside the artifact that proves it — the actual file, the actual command, the actual output. Descriptions of work are not evidence of work.

# 2. Roles and Verification Workflow

Three-way division of labor, kept deliberately simple:

- ChatGPT (or whichever assistant is coding) writes and modifies files, and reasons about documentation/specs it can read.

- You run commands on your own machine (or the assistant's real sandbox, if it has one) and capture the actual output — install, pytest, uvicorn, curl.

- Claude checks the actual files and actual output against each other — diffing code, re-running tests independently where possible, and flagging any claim that doesn't match the artifact.

Rule that applies at every step: if a change is described but no updated file is produced, it is treated as not having happened yet.

# 3. Source Policy

Each job source was checked against its actual, current, official access terms — not assumed from memory. This table is the single source of truth for which sources are allowed.

| Source | Status | Basis |
| --- | --- | --- |
| Wuzzuf | Enabled | Official public RSS feed, no key required. Already has a working, tested collector. |
| Adzuna | Enabled — needs free credentials | Official REST API, free registration. Does not cover Egypt (convergent evidence across independent implementations); positioned as supplementary/international coverage only. |
| Jooble | Enabled — needs free credentials | Official REST API, free registration. Response schema not yet independently confirmed — treat as unverified until tested against a real key. |
| LinkedIn | Disabled | No public job-search API exists. Terms of Use prohibit automated/scraped access. |
| Indeed | Disabled | Publisher API deprecated 2023. Current APIs are partner-only (employers/agencies/ATS) and do not expose a search-jobs endpoint at all. |
| Glassdoor | Disabled | No public job-search API exists. |

# 4. Architecture

Same overall shape as the version already built and tested, kept because it works — this is a rebuild of process and rigor, not a redesign from zero.

- SQLite as the single source of truth (file-based, no server to run).

- Adapters, one per source, each returning a common normalized job dict — isolated so one source failing never stops the others.

- A pipeline layer that runs every adapter, scores results, and inserts with URL-based deduplication.

- A FastAPI backend exposing health, jobs, dashboard, pipeline-run, and application-tracking endpoints.

- A minimal static frontend that reads only from the real API — never fabricates rows.

Folder layout:

app/ main.py FastAPI app + routes db.py schema + connection pipeline.py per-source isolation, dedup, insert scoring.py explainable junior-QA fit scoring adapters/ wuzzuf_collector.py (original, reused as-is) wuzzuf.py / adzuna.py / jooble.py base.py shared normalize() frontend/index.html tests/ one test file per adapter + pipeline + api

# 5. Database Schema

The jobs table is unchanged from the original CREATE_TABLE.sql — kept as the single source of truth for that table's shape rather than redefined per-adapter.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | autoincrement |
| source | TEXT NOT NULL | wuzzuf / adzuna / jooble |
| external_id | TEXT NOT NULL | stable hash of URL |
| url | TEXT NOT NULL UNIQUE | dedup key |
| title, company | TEXT NOT NULL |  |
| description | TEXT NOT NULL DEFAULT '' |  |
| salary, experience, vacancies, category, career_level, job_requirements, job_type, area, posted_at | TEXT | nullable, source-dependent |
| collected_at | TEXT NOT NULL | ISO 8601 UTC |
| fit_score | REAL NOT NULL DEFAULT 0 | 0.0–1.0, junior-QA relevance |
| fit_reasons | TEXT NOT NULL DEFAULT '[]' | JSON array, human-readable |
| extra_json | TEXT NOT NULL DEFAULT '{}' | source-specific extras |

Known pitfall already hit once: the Wuzzuf collector's native output has no extra_json key, and this column is NOT NULL. INSERT OR IGNORE silently drops rows that violate NOT NULL, so a broken insert can look like a clean, error-free run while inserting zero data. The rebuilt pipeline must fill NOT-NULL defaults explicitly before insert, and a test must assert non-zero row counts after a run — not just “no exception raised.”

# 6. Testing Strategy

The single most important lesson from this project so far: tests that mock out the function being changed will pass even when that function is completely broken. This happened for real — a rewritten Adzuna adapter crashed on its very first real call, while the existing pipeline-level tests (which mocked the adapter entirely) still showed all green.

Rule going forward: every adapter gets its own direct test that calls the real function against a realistic mocked HTTP response — not a stand-in lambda. At minimum, each adapter test file must cover:

- Missing credentials raise the expected error.

- A realistic success response parses into the correct normalized fields.

- Any adapter-specific validation (e.g., Adzuna's unsupported-country check) actually fires.

Pipeline-level tests remain useful for isolation and dedup behavior, but they are not a substitute for adapter-level tests — both are required.

# 7. Build Phases

## Phase 0 — Environment

- Python virtual environment, requirements.txt, .env.example with no real secrets committed.

- GitHub repository created (private), .gitignore covering .env and *.db before the first commit.

## Phase 1 — Core data layer

- db.py with schema init, reusing CREATE_TABLE.sql verbatim for the jobs table.

- scoring.py with explainable keyword-based fit scoring.

## Phase 2 — Adapters, one at a time, each with its own test before moving on

- Wuzzuf: reuse the existing tested collector unchanged; thin wrapper only.

- Adzuna: implement, test against a mocked realistic response, verify field names against current official docs or multiple independent implementations.

- Jooble: same treatment — this is the one source whose real response schema is still unverified as of this plan.

## Phase 3 — Pipeline

- Per-source isolation (one failure never blocks another).

- URL-based dedup via INSERT OR IGNORE, with NOT-NULL defaults filled explicitly.

- A pipeline_runs table logging each run's per-source result.

## Phase 4 — API and frontend

- FastAPI endpoints: health, sources, jobs, dashboard, pipeline/run, pipeline/status, applications.

- Static frontend reading only from these endpoints, with a manual “run pipeline” trigger.

## Phase 5 — Live verification (cannot be skipped or simulated)

- Run the real Wuzzuf fetch from an environment with unrestricted network access — confirm real rows land in the database.

- Obtain free Adzuna and Jooble credentials; run each adapter against the real API; confirm the response shape matches what the code expects.

- Only after this phase does the project get called “live-verified” — prior phases are “code-complete and unit-tested”, which is a different and weaker claim.

# 8. Open Items / Known Unknowns

| Item | Status |
| --- | --- |
| Jooble response schema | Unverified — public secondary sources conflict; needs checking against the real developer-portal page or a live test call. |
| Adzuna Egypt coverage | Very likely unsupported (convergent evidence across independent implementations), not confirmed by one canonical Adzuna list. |
| Live Wuzzuf fetch | Blocked in Claude's sandbox (network allowlist) and previously blocked in ChatGPT's sandbox (DNS) — needs testing from an unrestricted environment, e.g. your own machine. |
| Frontend real-browser exercise | Not yet done — needs a manual click-through once the server is running with real data. |

# 9. Definition of Done

A phase or feature is only marked complete when all of the following are true simultaneously:

- The actual file exists and has been shared (uploaded or pasted in full) — not described.

- A test exists that would fail if the feature were broken, and that test has actually been run, with the real output shown.

- For anything touching a live external API, at least one real call has actually succeeded with real credentials — code that merely “should work” against documentation is not yet done.

If any one of the three is missing, the honest status is “in progress,” not “done.” This single rule is the direct fix for every false-completion incident this project has had so far.